Student Name: Kai Draper

Start Date: 9/6/2026

End Date: 10/3/2026

Overview

This document will used throughout the course and will serve 3 purposes:

- Define the work breakdown (tasks) you need to complete each week

- Track and report the work you accomplish each week

- Assist in replanning your work to complete in subsequent weeks

Instructions/Submissions

You will submit an updated version of this document each week. The document will serve as a weekly status update to accompany your software code files. Instructions for what information to include in each section of the document are included with the individual section.

Submissions will be as follows:

- Week 1: Initial submission – Due Week 1

  - Complete the “Initial Plan” section of the Work Breakdown table for each week of development.

  - Leave all other sections blank

- Week 2: Due Week 2

  - Complete the following sections in the Week 2 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Requested Assistance

  - Add information to the following sections in the Week 3 Development section:

    - I – Additional Work section of Work Breakdown table

- Week 3: Due Week 3

  - Complete the following sections in the Week 3 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Requested Assistance

  - Add information to the following sections in the Week 4 Development section:

    - I – Additional Work section of Work Breakdown table

- Week 4: Due Week 4

  - Complete the following sections in the Week 4 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Requested Assistance

  - Add information to the following sections in the Week 5 Development section:

    - I – Additional Work section of Work Breakdown table

- Week 5: Due Week 5

  - Complete the following sections in the Week 5 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Lessons Learned

Week 2 Development: Creating the Database and Application Framework

This week the focus will be on beginning your application development by creating the database you application will use and creating the application infrastructure. Tasks should define table(s) to be created, contents of those tables, and the pages/files you will create as part of the infrastructure. Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| Database Design | Plan the GameSwap database structure and define tables for products, users, shopping carts, cart items, and orders. Identify primary and foreign keys and the fields needed for product names, prices, quantities, and order totals. | 9/8/2026 |
| Create Database | Create the MySQL database and initial tables for the GameSwap marketplace. Add sample game, console, and collectible product records for development and testing. | 9/10/2026 |
| Application Framework | Set up the PHP project folder structure and create the main application pages/files, including product listing, cart, checkout, shared header/footer, CSS, and configuration files. Reuse the GameSwap visual design as a reference. | 9/12/2026 |
| Additional Work - work not planned, but that needed to be done |  |  |
| Database Installer | Created a reusable SQL import file that builds all tables, relationships, and sample inventory. | 9/17/2026 |
| Setup Guide | Added XAMPP installation, database import, configuration, and launch instructions. | 9/17/2026 |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |
| Database Design | 9/17/2026 |
| Create Database | 9/17/2026 |
| Application Framework | 9/17/2026 |

- Work Remaining (copy this to Week 3 Additional Work)

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

None - all planned tasks were completed.

- Barriers/Roadblocks Encountered

The main roadblock was preparing the application without an existing code base. I addressed this by building the database and MVC structure first, then connecting each shopping feature to that foundation. Local MySQL credentials can differ between XAMPP installations, so the database configuration may need a small update before the first run.

- Requested Assistance

I need to verify the application in my local XAMPP environment, confirm the MySQL username and password, and add the final GitHub repository URL after the project is uploaded.

Week 3 Development: Adding Database Support

This week the focus will be on adding database support to your web application. Support should include database connection processing and all CRUD (Create, Read, Update, Delete) operations you believe will be needed to support your application. Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| Database Connection | Create and test a reusable PHP/MySQL database connection so GameSwap pages can securely access application data. | 9/15/2026 |
| Product CRUD | Implement the required Create, Read, Update, and Delete database operations for marketplace product data and verify products can be retrieved and displayed correctly. | 9/17/2026 |
| Cart and Order Data | Add database-supported processing for cart items, quantities, prices, and order/checkout records. Test inserts, updates, reads, and deletes used by the shopping workflow. | 9/19/2026 |
| Additional Work - work not completed as part of previous week & unplanned work that had to be completed |  |  |
| Input Validation | Added server-side quantity, checkout, email, stock, and product-field validation. | 9/17/2026 |
| Transaction Safety | Used a database transaction so orders, line items, and stock changes succeed or roll back together. | 9/17/2026 |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |
| Database Connection | 9/17/2026 |
| Product CRUD | 9/17/2026 |
| Cart and Order Data | 9/17/2026 |

- Work Remaining (copy this to Week 4 Additional Work)

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

None - all planned tasks were completed.

- Barriers/Roadblocks Encountered

The main roadblock was preparing the application without an existing code base. I addressed this by building the database and MVC structure first, then connecting each shopping feature to that foundation. Local MySQL credentials can differ between XAMPP installations, so the database configuration may need a small update before the first run.

- Requested Assistance

I need to verify the application in my local XAMPP environment, confirm the MySQL username and password, and add the final GitHub repository URL after the project is uploaded.

Week 4 Development: Architecture – Applying MVC

This week the focus will be on re-architecting the web application to use the MVC architecture. Your tasks should describe your approach to the re-architecture (re-architect in-place or by starting a new project).  Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| MVC Planning | Map the existing GameSwap PHP files into Model, View, and Controller responsibilities and plan an in-place MVC reorganization. | 9/22/2026 |
| Rebuild with MVC | Move database/data logic into models, interface output into views, and request/cart/checkout processing into controllers while preserving the GameSwap design. | 9/24/2026 |
| MVC Integration Test | Reconnect and test product browsing, quantity selection, add-to-cart, cart updates/removal, and checkout after the MVC restructuring. | 9/26/2026 |
| Additional Work - work not completed as part of previous week & unplanned work that had to be completed |  |  |
| Front Controller | Added centralized routing through public/index.php to connect controllers and application actions. | 9/17/2026 |
| Shared Layout | Created a reusable page layout with navigation, flash messages, responsive styling, and footer. | 9/17/2026 |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |
| MVC Planning | 9/17/2026 |
| Rebuild with MVC | 9/17/2026 |
| MVC Integration Test | 9/17/2026 |

- Work Remaining (copy this to Week 5 Additional Work)

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

None - all planned tasks were completed.

- Barriers/Roadblocks Encountered

The main roadblock was preparing the application without an existing code base. I addressed this by building the database and MVC structure first, then connecting each shopping feature to that foundation. Local MySQL credentials can differ between XAMPP installations, so the database configuration may need a small update before the first run.

- Requested Assistance

I need to verify the application in my local XAMPP environment, confirm the MySQL username and password, and add the final GitHub repository URL after the project is uploaded.

Week 5 Development: Finalizing the Application

This week the focus will be on finalizing your application development and testing your application.  Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| Complete Shopping Flow | Finalize the full customer workflow: browse GameSwap items, select quantities, add items to the cart, edit/remove cart items, calculate totals, and complete checkout. | 9/29/2026 |
| Validation and Testing | Test normal and edge cases, including invalid quantities, empty carts, repeated items, total calculations, database errors, navigation, and checkout processing. Correct defects found. | 10/1/2026 |
| Final Review and Cleanup | Review the project against course requirements, clean and comment PHP code, verify database setup and MVC organization, remove test/debug content, and prepare the final application files for submission. | 10/3/2026 |
| Additional Work - work not completed as part of previous week & unplanned work that had to be completed |  |  |
| Automated Cart Tests | Created a PHP test runner for cart totals, stock limits, updates, removal, and clearing. | 9/17/2026 |
| Submission Documents | Created the test description, retrospective, setup guide, and GitHub link placeholder. | 9/17/2026 |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |
| Complete Shopping Flow | 9/17/2026 |
| Validation and Testing | 9/17/2026 |
| Final Review and Cleanup | 9/17/2026 |

- Work Not Completed

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

None - all planned tasks were completed.

- Barriers/Roadblocks Encountered

The main roadblock was preparing the application without an existing code base. I addressed this by building the database and MVC structure first, then connecting each shopping feature to that foundation. Local MySQL credentials can differ between XAMPP installations, so the database configuration may need a small update before the first run.

- Lessons Learned

I learned that completing the database design first makes the application easier to organize. MVC clarified where queries, request processing, and page output belong. Next time, I would create the MVC folders and tests during the first week.